# NextHyke SDLC Specification & Execution Blueprint

An SDLC framework and phased engineering roadmap for NextHyke. This specification is tailored to your physical machine (HP Pavilion 15-eg0xxx, Intel Core i5-1135G7, NVIDIA GeForce MX450 2GB, 16GB RAM, Windows 11 Build 26200) and designed for execution by an automated coding agent via Git-gated pull requests.

## Part 1: Architecture & Technology Realignment

### 1. Target Hardware & Physical Constraints

- Platform: HP Pavilion Laptop 15-eg0xxx (SKU: 2N1K6PA#ACJ).

- Compute Units:

  - CPU: 11th Gen Intel Core i5-1135G7 @ 2.40 GHz (4 physical cores, 8 threads, AVX-512 / VNNI capability).

  - GPU 0: Intel Iris Xe Graphics (shared system memory up to 7.9 GB).

  - GPU 1 (Primary AI Device): NVIDIA GeForce MX450 (Turing TU117, 2.0 GB dedicated GDDR5/GDDR6 VRAM, Driver 32.0.15.9282).

- System RAM: 16.0 GB DDR4-3200 (12.1 GB currently active across OS/apps; available RAM is $\approx 10.6\text{ GB}$).

- OS: Windows 11 Home Single Language Build 26200 (Hardware Abstraction Layer 26100.1). Supports native MFCreateVirtualCamera without third-party drivers.

### 2. Stack Decisions

- Python Runtime (Production-Proven Compatibility): CPython 3.10.13 or 3.11.9 (Pinned 64-bit embedded).

  - Reasoning: Unreleased or frontier Python lines lack pre-built wheel binaries for essential native ML packages on Windows. CPython 3.10/3.11 offers fully matured, binary-compatible wheels for onnxruntime-gpu (CUDA 11.8/12.x), numpy, opencv-python-headless, and torch without needing local C++ compilation toolchains during distribution.

- Lightweight UI Tier: Electron 30+ with TypeScript utilizing strict native isolation (contextIsolation: true, nodeIntegration: false, zero frame data across renderer IPC).

- High-Speed Inter-Process Communication (IPC):

  - Control Channel: Win32 Named Pipe (\\.\pipe\NextHyke_Control_<PID>).

  - Data Channel: Win32 File-Mapped Shared Memory (CreateFileMappingW / MapViewOfFile) using triple-buffered ring arenas (approx. $24.8\text{ MB}$ pool total for 1080p RGBA), bypassing serialization latency.

- Inference Execution Engine: ONNX Runtime with CUDA / TensorRT Provider targeted to Compute Capability 7.5 (TU117). Secondary dynamic fallback to Intel OpenVINO Execution Provider on the Iris Xe iGPU if the MX450's 2.0 GB VRAM experiences high allocation pressure.

- Direct Virtual Camera: C++/WinRT Media Foundation Software Camera Source (MFCreateVirtualCamera with MFVirtualCameraLifetime_Session), named "NextHyke Processed Camera".

## Part 2: Phased SDLC Execution Blueprint

Every phase represents a discrete deliverable branch on GitHub, requiring verified tests and human review before merging into main.

+---------------------------------------------------------------------------------------------------------+

|                                    NEXTHYKE GATED DELIVERY PIPELINE                                     |

+---------------------------------------------------------------------------------------------------------+

Phase 0: Git Baseline & Repo Governance (Branch: feature/p0-baseline)

│ [Exit Gate 0: Clean PR, license check, hardware descriptor signed off]

▼

Phase 1: Hardware Profiling & CPython Runtime Qualification (Branch: feature/p1-runtime)

│ [Exit Gate 1: Pinned Python 3.10/3.11 verified, MX450 CUDA/OpenVINO benchmarked]

▼

Phase 2: Native IPC Core & Memory Arena (Branch: feature/p2-native-ipc)

│ [Exit Gate 2: Zero-copy ring buffer latency < 2ms, zero memory leaks]

▼

Phase 3: Guided UI & Input Validation Wizard (Branch: feature/p3-guided-ui)

│ [Exit Gate 3: 4-step wizard verified, photo rights check, camera picker active]

▼

Phase 4: Pipeline Integration & VRAM Budgeting (Branch: feature/p4-pipeline)

│ [Exit Gate 4: VRAM allocation <= 1.4 GB on MX450, continuous 500-frame stability]

▼

Phase 5: Windows 11 Native Virtual Camera (Branch: feature/p5-virtual-cam)

│ [Exit Gate 5: "NextHyke Processed Camera" visible in Teams/Zoom at fixed 30 FPS]

▼

Phase 6: Tray Lifecycle & Hotkey Integration (Branch: feature/p6-tray-hotkey)

│ [Exit Gate 6: Ctrl+\ window toggle, active green pip indicator, no capture evasion]

▼

Phase 7: Server-Mediated Licensing & Offline Grace (Branch: feature/p7-licensing)

│ [Exit Gate 7: DPAPI machine salt, Ed25519 signed JWT, 72h offline grace verified]

▼

Phase 8: Packaging, Hardening & Staged GA Release (Branch: feature/p8-packaging-ga)

[Exit Gate 8: Standalone NSIS installer, clean machine test, zero external dependencies]

### Phase 0: Repository Baseline, PR Governance & System Scope

- Objective: Establish the clean GitHub repo structure for NextHyke, lock dependency tracking, and enforce automated branch protections.

- Deliverables:

  - Clean repository initialized: [https://github.com/](https://github.com/)<org>/NextHyke.

  - Establish branch protection rules: direct pushes to main disabled; all updates require a PR with status check approvals.

  - Root file .github/pull_request_template.md defining required test runs and hardware validation logs.

  - Write hardware_spec.json encoding the verified machine specs (Intel i5-1135G7, NVIDIA MX450 2GB, 16GB RAM, Windows 11 26200).

- Verification & Test: Create an empty test branch test/ci-check, open PR #1, and confirm merge restrictions prevent unsigned merges.

- Exit Gate: PR #1 merged with project structure and hardware specifications signed off.

### Phase 1: Silicon Profiling & CPython Runtime Qualification

- Objective: Isolate an embedded Python runtime, confirm CUDA wheel availability, and measure inference throughput on the MX450.

- Deliverables:

  - Standalone embedded CPython 3.10.13/3.11.9 environment script in tools/bootstrap_runtime.ps1.

  - Pinned dependency manifest requirements-runtime.txt (onnxruntime-gpu, opencv-python-headless, numpy, protobuf).

  - Micro-benchmark script tools/profile_silicon.py evaluating three paths:

    - Path A: ONNX Runtime + CUDA EP on NVIDIA GeForce MX450.

    - Path B: ONNX Runtime + OpenVINO EP on Intel Iris Xe.

    - Path C: ONNX Runtime + CPU EP (AVX-512, 3 worker threads).

- Verification & Test: Run profile_silicon.py for 300 iterations per provider. Measure unique processed FPS, end-to-end latency, and peak dedicated VRAM usage (nvidia-smi).

- Exit Gate: PR #2 merged. Selected provider stays strictly under $1.4\text{ GB}$ dedicated VRAM, leaving headroom for the OS and display compositor on the 2.0 GB MX450.

### Phase 2: Native App Foundation & Zero-Copy IPC Boundary

- Objective: Implement the Electron application shell and high-performance native memory bridge.

- Deliverables:

  - Electron 30+ scaffolding with TypeScript: NextHyke.exe entry point.

  - Native C++ controller DLL (NextHykeCore.dll):

    - Named Pipe server for control messages (INIT, LOAD, START, STOP, TELEMETRY).

    - Win32 File Mapping ring buffer allocating 3 static frame buffers ($1920 \times 1080 \times 4\text{ bytes} \approx 24.8\text{ MB}$ total).

  - Worker process supervisor handling graceful recovery if the inference worker crashes.

- Verification & Test: Execute synthetic IPC stress test transferring 1,000 frames at 60 Hz across the pipe/shared-memory bridge. Confirm zero frame drops, zero handle leaks, and $< 2.0\text{ ms}$ serialization latency.

- Exit Gate: PR #3 merged. Host UI memory remains $< 110\text{ MB}$ at idle; worker shutdown releases all Windows shared memory handles cleanly.

### Phase 3: Guided UI & Input Validation Wizard

- Objective: Build a single-window interface centered around a 4-step progressive wizard.

- Deliverables:

  - Step 1 — Reference Selection: Local image picker validating dimensions, file size ($\le 15\text{ MB}$), and mandatory rights confirmation checkbox.

  - Step 2 — Source Picker: Auto-enumerate Windows Media Foundation webcams and local video files.

  - Step 3 — System Readiness: Pre-flight validator checking available RAM (alerting if $< 2.5\text{ GB}$) and MX450 VRAM readiness.

  - Step 4 — Controls: Primary Start/Stop button, live processed preview, and collapsible Advanced Settings (landmarks, crop margins).

- Verification & Test: Automated UI tests covering edge cases: invalid image uploads, disconnecting the webcam mid-preview, and verifying the Start button remains disabled until readiness checks pass.

- Exit Gate: PR #4 merged. Clean 4-step workflow verified with responsive preview running in the renderer process.

### Phase 4: Pipeline Integration & Memory Stability

- Objective: Connect the face detection, landmark alignment, and swap models behind the native IPC boundary with strict memory bounds.

- Deliverables:

  - Sequential execution pipeline:

$$\text{Ingress Frame} \longrightarrow \text{YOLOv8-Face} \longrightarrow \text{2DFAN-106} \longrightarrow \text{Embedding Match} \longrightarrow \text{INSwapper} \longrightarrow \text{Compositing} \longrightarrow \text{Egress Buffer}$$

  - Complete removal of the legacy 2048 MB weak heap allocation. Replace with dynamic pooled frame arenas sized strictly from active camera dimensions.

  - Automatic fallback handler: if MX450 VRAM reaches 92% capacity, shift post-processing color adjustments to the Intel Iris Xe or CPU to avert an out-of-memory crash.

- Verification & Test: Continuous 1-hour live processing run. Log memory working set via Windows Performance Monitor (PerfMon). Total memory growth must remain $\le 1.0\text{ MB/hr}$ with zero memory leaks.

- Exit Gate: PR #5 merged. Output passes SSIM quality baseline ($\ge 0.985$ vs. reference frames) while operating inside a $1.3\text{ GB}$ working set RAM envelope.

### Phase 5: Windows 11 Native Virtual Camera Direct Output

- Objective: Publish processed frames directly to Windows 11 via native Media Foundation APIs without OBS or third-party camera drivers.

- Deliverables:

  - C++/WinRT virtual camera source DLL implementing IMFMediaSource and IMFVirtualCamera.

  - Register device with friendly name: "NextHyke Processed Camera".

  - Decoupled dual-clock loop:

    - Inference Loop: runs at the hardware's maximum sustainable rate on the MX450 (e.g., 10–18 FPS).

    - Publishing Loop: locked to a steady 30.00 FPS Media Foundation clock, repeating the latest processed frame if inference is computing, preventing frame drops in video calls.

- Verification & Test: Open Microsoft Teams / Zoom settings, select "NextHyke Processed Camera", and verify video stream appears within $200\text{ ms}$ with smooth playback and no stream disconnection.

- Exit Gate: PR #6 merged. Virtual camera enumerates cleanly, starts/stops reliably, and unregisters cleanly upon application exit.

### Phase 6: Tray Lifecycle & Hotkey Integration

- Objective: Allow NextHyke to minimize to the notification tray and toggle window visibility using a global hotkey without evading screen capture.

- Deliverables:

  - System tray integration with contextual controls: Restore, Active Model Info, Stop Camera, Quit.

  - Dynamic tray icon: grey icon during idle, active green dot during active frame processing.

  - Global hotkey Ctrl+\ toggling window visibility (show() / hide()).

  - Strict capture transparency: do not set SetWindowDisplayAffinity(WDA_EXCLUDEFROMCAPTURE) — NextHyke remains visible in screen shares and system monitoring tools.

- Verification & Test: Trigger Ctrl+\ 50 times during active video streaming. Confirm window hides and restores cleanly with zero UI redraw delay and unbroken video output.

- Exit Gate: PR #7 merged. Hotkey responsiveness $< 50\text{ ms}$; tray context menu functions reliably under peak GPU load.

### Phase 7: Server-Mediated Licensing & Offline Grace

- Objective: Deploy a secure, server-mediated license validation service using signed tokens without exposing secrets in client binaries.

- Deliverables:

  - Backend Auth Service (Node.js/Cloudflare Worker) reading license records via scoped Google Service Account credentials.

  - Client Identity Generator: Salts CPU and Motherboard UUID via Windows DPAPI (CryptProtectData).

  - Cryptographic Verification: Client verifies server-issued Ed25519 JWT tokens containing { licenseId, installHash, expiresAt } against an embedded public key.

  - Offline Grace Enforcer: Allows 72 hours of uninterrupted offline operation verified via a signed, monotonic local timestamp file.

- Verification & Test: Unit tests verifying simulated network dropouts, tampered system clocks, expired license keys, and certificate rotation.

- Exit Gate: PR #8 merged. Client binary contains zero private keys or Google Service Account secrets; tampering produces clear, actionable error messages.

### Phase 8: Bundling, Hardening & Staged GA Release

- Objective: Build a self-contained, signed installer for Windows 11 with privacy-compliant telemetry and clear documentation.

- Deliverables:

  - NSIS installer created via electron-builder:

    - Bundles embedded CPython runtime, native DLLs, model files, and Electron package.

    - Zero external dependencies: no separate Python, Git, OBS, or manual FFmpeg installations required.

  - Privacy-Preserving Telemetry: First-run opt-in consent modal. Transmits only session duration and server-observed public IP for routing; never transmits frames, audio, or biometric data.

  - Staged Release Strategy:

    - Pilot Group (Internal test on HP 15-eg0xxx).

    - Staged rollout (25% $\to$ 100% General Availability).

- Verification & Test: Install the final package onto a pristine Windows 11 machine; verify installation in $< 60\text{ seconds}$, verify full virtual camera workflow, and confirm clean uninstall leaves zero leftover registry entries or files.

- Exit Gate: PR #9 merged into main. v1.0.0 release tag created on GitHub with signed installer asset attached.

## Part 3: Architecture Diagram

+-------------------------------------------------------------------------------+

|                               NEXTHYKE DESKTOP                                |

+-------------------------------------------------------------------------------+

|  UI Layer (Electron / TypeScript Renderer)                                     |

|    - 4-Step Guided Wizard (Reference -> Source -> Preflight -> Start)         |

|    - Isolated Context (No Node.js in DOM, Strict CSP)                         |

+---------------------------------------+---------------------------------------+

| Typed IPC (Invoke / Handle)

v

+-------------------------------------------------------------------------------+

|  Main Controller (Electron Node.js Core)                                      |

|    - Window Lifecycle & Tray (Ctrl+\ Hotkey Manager)                          |

|    - Licensing Client (Ed25519 Token Validator + DPAPI Fingerprint)           |

+---------------------------------------+---------------------------------------+

| Win32 Named Pipes

v

+-------------------------------------------------------------------------------+

|  Native C++ Helper (NextHykeCore.dll)                                         |

|    - Shared Memory File Mapping (Triple-Buffered Ring: 24.8 MB)               |

|    - Process Supervisor (Crash Recovery & Handle Cleanup)                    |

+-------------------+---------------------------------------+-------------------+

| Direct Frame Buffers                  | Native Media API

v                                       v

+---------------------------------------+   +-----------------------------------+

| Python 3.10/3.11 Inference Engine     |   | Windows 11 Media Foundation Cam   |

|   - ONNX Runtime (CUDA / TensorRT)    |   |   - IMFVirtualCamera Source       |

|   - Target: NVIDIA MX450 2GB (<1.4GB) |   |   - Decoupled 30 FPS Stream Clock |

|   - Fallback: Intel Iris Xe OpenVINO  |   |   - Friendly Name:                |

|   - Thread Pool: 3 Threads (i5 Zen)   |   |     "NextHyke Processed Camera"   |

+---------------------------------------+   +-----------------+-----------------+

|

v

+-----------------------------------+

| Downstream Apps (Teams/Zoom/Meet) |

+-----------------------------------+

## Part 4: Antigravity AI Prompt (Copy-Paste)

Copy and paste the exact prompt block below to instruct your Antigravity AI coding assistant to execute Phase 0 and Phase 1 on your GitHub repository:

Markdown

# TASK DIRECTIVE: NEXTHYKE PHASE 0 & PHASE 1 INITIALIZATION

You are acting as the Lead Systems Engineer for NextHyke.

Project Target: Self-contained Windows 11 AI desktop application.

Target Machine Hardware: HP Pavilion 15-eg0xxx (Intel Core i5-1135G7 @ 2.40 GHz, 4C/8T, NVIDIA GeForce MX450 2GB VRAM, 16GB DDR4 RAM, Windows 11 Build 26200).

Strict Operating Rules:

1. Product Naming: The sole product name is NextHyke. Never use or introduce legacy project names in user-facing code, comments, or documentation.

2. Anti-Hallucination: Do not invent APIs or unsupported libraries. Use only verified, pinned packages.

3. Python Runtime: Do not use unreleased or untested Python versions. Use embedded CPython 3.10.13 or 3.11.9 64-bit for Windows to guarantee binary wheel compatibility with onnxruntime-gpu (CUDA 11/12).

4. Memory & Compute Constraints: The MX450 has exactly 2.0 GB of dedicated VRAM. Total VRAM allocation across models must stay under 1.4 GB. Working set system RAM must stay under 1.2 GB. Setting inference threads higher than 3 on this 4-core CPU is strictly prohibited.

5. Realistic FPS: Do not promise or write code simulating 1,000 FPS. Frame delivery must reflect true unique processed frames.

Your Immediate Instructions:

Step 1: Check out a new branch: `feature/p0-p1-foundation`.

Step 2: Initialize the project structure for NextHyke:

- `src/main/` (Electron main process)

- `src/renderer/` (TypeScript UI wizard)

- `src/native/` (C++/WinRT IPC and Media Foundation virtual camera skeleton)

- `src/engine/` (Python 3.10/3.11 ONNX inference pipeline)

- `tools/` (Bootstrap and benchmark scripts)

Step 3: Create `tools/bootstrap_runtime.ps1` to download and extract embedded CPython 3.10.13/3.11.9 and configure `requirements-runtime.txt` containing:

- onnxruntime-gpu

- opencv-python-headless

- numpy

- protobuf

Step 4: Create `tools/profile_silicon.py` to benchmark ONNX inference comparing:

- CUDAExecutionProvider (NVIDIA MX450)

- OpenVINOExecutionProvider (Intel Iris Xe)

- CPUExecutionProvider (i5-1135G7 AVX-512, 3 threads)

Record unique processed FPS, latency (ms), and peak VRAM.

Step 5: Commit your changes with descriptive commit messages, push to GitHub, and open a Pull Request titled: "NextHyke: Phase 0 & Phase 1 Foundation & Silicon Benchmark".

Provide the PR link and a clear verification checklist for my review.

## Part 5: Troubleshooting & Review Checklist

Use this checklist to review the Pull Request generated by your agent before approving the merge:

- GitHub Branch Verification:

  - Verify the PR is opened against main from feature/p0-p1-foundation.

  - Ensure no direct push was made to main.

- Naming & Identity:

  - Run a case-insensitive repository search for any legacy project names to ensure the application is consistently identified as NextHyke.

- Python Runtime:

  - Confirm tools/bootstrap_runtime.ps1 downloads a stable, pinned Windows 64-bit embedded release (Python 3.10.x or 3.11.x) rather than an untested bleeding-edge version.

- VRAM Safety:

  - Execute python tools/profile_silicon.py on your machine.

  - Open Task Manager $\to$ Performance $\to$ GPU 1 (NVIDIA GeForce MX450). Confirm Dedicated GPU memory usage does not exceed 1.4 GB / 2.0 GB during the run.

- Thread Safety:

  - Verify profile_silicon.py caps CPU execution provider threads at $\le 3$ to prevent saturating the 4 cores of the i5-1135G7.

Once the PR passes these verification checks, approve the merge on GitHub to complete Phases 0 and 1, and proceed with Phase 2 (Native IPC Core).